## Slide 1: Software Development Life Cycle (SDLC) Models
Detailed explanation of major SDLC models used in industry

## Slide 2: What is SDLC?
SDLC is a systematic process for developing high‑quality software
  Defines clear phases: requirement, design, development, testing, deployment, maintenance
  Helps reduce project risk, cost, and development time
  Ensures proper documentation and structured workflow

## Slide 3: Waterfall Model
Sequential model where each phase must be completed before the next starts
  Phases: Requirements → Design → Implementation → Testing → Deployment → Maintenance
  Easy to understand and manage
  Best suited for projects with fixed and well‑defined requirements
  Not suitable for projects where requirements change frequently
  Late testing increases risk of failure

## Slide 4: V-Model (Verification & Validation)
Extension of Waterfall model with parallel testing phases
  Each development phase has a corresponding testing phase
  Early test planning improves product quality
  Suitable for safety‑critical systems
  Very rigid and costly to modify requirements

## Slide 5: Iterative Model
Software is developed in repeated cycles (iterations)
  Each iteration improves the product based on feedback
  Early delivery of partial working software
  Useful when full requirements are not known initially
  Requires strong planning and management

## Slide 6: Incremental Model
System is divided into small functional modules (increments)
  Each increment is developed and delivered separately
  Easy testing and debugging
  Customer can use core features early
  Needs proper architecture planning

## Slide 7: Spiral Model
Risk‑driven model combining iterative and waterfall approaches
  Each spiral includes planning, risk analysis, development, and evaluation
  Strong focus on risk assessment and mitigation
  Ideal for large, complex, and high‑risk projects
  Expensive and requires expert risk analysis

## Slide 8: Agile Model
Iterative and incremental development approach
  Focuses on customer collaboration and continuous feedback
  Delivers working software in short sprints
  Adapts easily to changing requirements
  Requires strong team coordination
  Examples: Scrum, Kanban, XP

## Slide 9: DevOps Model
Integrates development and operations teams
  Emphasizes automation, CI/CD pipelines, and monitoring
  Faster software delivery and deployment
  Improves collaboration and system reliability
  Widely used in cloud‑based and enterprise systems

## Slide 10: Comparison of SDLC Models
Waterfall: Simple, structured, less flexible
  Agile: Flexible, fast, customer‑focused
  Spiral: Risk‑oriented, complex
  DevOps: Continuous delivery and automation

## Slide 11: Conclusion
No single SDLC model is best for all projects
  Model selection depends on project size, risk, timeline, and requirements
  Modern organizations often use hybrid approaches